
Meeting Minutes



February 11th, 2025

Participants: Everyone

# Agenda

| Topic | Time |
| --- | --- |
| * Discuss steps for backend integration | 20 min |
| * Assign tasks for the week | 10 min |

Feb 11, 2025

# Project debrief

### Project updates

* Had the second biweekly meeting today
* Website is ready for backend integration

### Challenges and dependencies

* Ensure verification is functional for backend integration
* Complete objectives for first sprint by next Tuesday so that we can work on report

# Next steps

### Action items

* Configure authentication with key
* Backend integration
* Complete dashboard with backend
* Test backend integration

### Topics for future discussions

* Progress report due 23rd Feb 23, 2025

Weekly Work

| Weekly Work | | | |
| --- | --- | --- | --- |
| No type Person | No type Task | Dates Date | No type Completed |
| Skye | Configure authentication with key | Feb 11, 2025 | No |
| Tyler | Backend integration | Feb 16, 2025 | No |
| Ruvin and Jacob | Complete dashboard with backend | Feb 18, 2025 | No |
| Sangmitra and Anthony | Test front end (expense pages, dashboard.) | Feb 18, 2025 | No |