
Meeting Minutes



February 18th, 2025

Participants: Everyone

# Agenda

| Topic | Time |
| --- | --- |
| * Discuss progress report | 10 min |
| * Go over what is left for the first sprint | 10 min |
| * Work on progress report | 8 min |

Feb 18, 2025

# Project debrief

### Project updates

* Completed backend integration
* Pages for income and expense are complete
* Landing page is updated

### Challenges and dependencies

* Need to create some basic tests for the backend and frontend
* Application responsiveness needs to be fixed for mobile
* Progress report due **Feb 23rd**

# Next steps

### Action items

* Complete progress report
* Work on application responsiveness (Anthony)
* Create tests for application (Sangmitra)

### Topics for future discussions

* Sprint retrospective next week Feb 25, 2025
* Start going over next sprint goalsFeb 25, 2025

Weekly Work

| Weekly Work | | |
| --- | --- | --- |
| No type Person | No type Task | Dates Date |
| Everyone | Complete progress report | Feb 23, 2025 |
| Anthony | Work on mobile responsiveness | Feb 23, 2025 |
| Sangmitra | Create tests for income and expenses | Feb 18, 2025 |