Meeting Minutes



February 25th, 2025

Participants: Everyone

# Agenda

| Topic | Time |
| --- | --- |
| * Sprint retrospective | 20 min |
| * Sprint 2 planning | 20 min |
| * Assign goals for the week | 20 min |

Feb 25, 2025

# Project debrief

### Project updates

* Completed progress document 1 and went over it with Brendan
* User stories 1 and 2 are completed with minor debugging left

### Week Goals and Dependencies

* Goal is to finish inventory tracking and sales tax before report generation
* While database is being updated for inventory management, work on updating the front-end with the inventory page so that it is ready for the database
* Also begin implementing sales tax and analytics for dashboard

# Next steps

### Action items

* Fix responsiveness - Anthony
* Modify dashboard - Sangmitra, Anthony
* Begin working on front-end for inventory and sales tax - Anthony
* Start researching graphing tools - Jacob
* Create new database schema - Tyler
* Go over testing methods - Sangmitra & Skye

### Topics for future discussions

* Work on testing Mar 4, 2025
* Report generation Mar 4, 2025

Weekly Work

| Weekly Work | | |
| --- | --- | --- |
| No type Person | No type Task | Dates Date |
| Anthony | Fix responsiveness & work on setting up front-end for inventory and sales tax | Mar 4, 2025 |
| Tyler | Create new database schema that incorporates inventory database | Mar 4, 2025 |
| Jacob | Research graphing tools for analytics | Mar 4, 2025 |
| Sangmitra | Modify dashboard to fix visual glitches | Mar 4, 2025 |
| Skye | Research the testing stack and go over tools with Sangmitra | Mar 4, 2025 |