
Meeting Minutes



March 18th, 2025

Participants: Everyone

# Agenda

| Topic | Time |
| --- | --- |
| * Discuss progress | 10 min |
| * Discuss progress report 2 | 15 min |
| * Work on progress report 2 | 20 min |

Mar 18, 2025

# Project debrief

### Project updates

* Tests made for Dashboard, Income, and Expenses

### Week’s Goals & Challenges

* Create more tests (e2e, integration, etc.)
* Finalize sales tax implementation
* Complete progress report

# Next steps

### Action items

* Work on progress report - Everyone
* Complete sales tax implementation - Tyler & Anthony
* Create more tests - Sangmitra & Skye
* Debug code as necessary - Rouvin

### Topics for future discussions

* Plan last sprint Mar 25, 2025

Weekly Work

| Weekly Work | | |
| --- | --- | --- |
| No type Person | No type Task | Dates Date |
| Skye & Sangmitra | Create more tests | Mar 21, 2025 |
| Tyler & Anthony | Complete sales tax implementation | Mar 20, 2025 |
| Rouvin & Jacob | Debug frontend | Mar 21, 2025 |
| Everyone | Work on progress report | Mar 23, 2025 |