
Meeting Minutes



March 25th, 2025

Participants: Everyone

# Agenda

| Topic | Time |
| --- | --- |
| * Discuss progress meeting | 10 min |
| * Go over weekly tasks | 20 min |

Mar 25, 2025

# Project debrief

### Project updates

* Completed Progress Report 2 🙂
* Sales tax implementation is completed

### Week’s Goals & Challenges

* Finish remaining goals before final presentation
* Start adding AI functionality in backend and frontend
* Work on making more tests and ensuring previous tests work
* Make subscription page for premium

# Next steps

### Action items

* Work on AI chat functionality - Tyler & Anthony
* Create subscribe page - Jacob & Rouvin
* Finalize e2e tests - Skye
* Ensure previous tests work - Sangmitra

### Topics for future discussions

* Start discussing final report & presentation Apr 1, 2025

Weekly Work

| Weekly Work | | |
| --- | --- | --- |
| No type Person | No type Task | Dates Date |
| Tyler | Work on AI Chat backend | Apr 1, 2025 |
| Anthony | Create page for AI Chat on frontend | Apr 1, 2025 |
| Skye | Finalize e2e tests | Apr 1, 2025 |
| Sangmitra | Create more tests and update old ones | Apr 1, 2025 |
| Rouvin & Jacob | Create subscription page + verify new features | Apr 1, 2025 |