
Meeting Minutes



March 4th, 2025

Participants: Everyone

# Agenda

| Topic | Time |
| --- | --- |
| * Discuss Progress | 10 min |
| * Plan and Assign Tasks | 20 min |

Date

# Project debrief

### Project updates

* Updated database schema
* Created page for Inventory
* Added sales tax to menus

### Week’s Goals & Challenges

* Work on database integration
* Update visual graphs and landing page
* Make tests for new menus

# Next steps

### Action items

* Complete backend integration - Tyler
* Create tests - Sangmitra and Skye
* Work on visual graphs/landing page - Jacob and Rouvin

### Topics for future discussions

Weekly Work

| Weekly Work | | |
| --- | --- | --- |
| No type Person | No type Task | Dates Date |
|  |  | Date |
|  |  | Date |
|  |  | Date |