**Biweekly Meeting Notes**

January 28th, 2025

What we did this week:

Researched the stack

* Node.js
* Tailwind CSS
* SQL database
* Open API for subscription plan (for last sprint)

Questions:

What Testing Framework?

* Typescript Jest

Struggles:

* Installing frameworks

Goals for next meeting:

* Functioning front-end and back-end

February 11, 2025

What we did:

Created system design documents for:

* use cases
* Database
* Front-end (on figma)
* Process models

Completed basic front-end website navigation

* Dashboard
* Sign in/sign up page
* Income and expense
  + Add/delete income and expense

Goals for next meeting:

* Database integration
* Dashboard
* Progress report

February 25, 2025

**Progress Report 1 Meeting**

* Reviewed progress report
  + Completed design documents
  + Finished front-end skeleton
  + Implemented dashboard, income, and expense pages with working back-end functionality
  + Tested back-end and front-end responses
* Feedback was positive, no changes needed

March 11, 2025

What we did this week:

* Added inventory integration with expense & income
* Added recent activity and graphs to dashboard

Questions:

* Any way to view monthly transactions?
  + Transaction page can filter by date
  + Report transactions can take certain dates
* Purpose of tags
  + For users to know why/where the item was

March 25, 2025

**Progress Report 2 Meeting**

* Reviewed progress report
  + Implemented report generation
  + Added inventory page
  + Added sales tax to income, expenses, and inventory
* Feedback was positive, no changes needed

April 8th, 2025

What we did this week:

* Completed AI assistant which is gated by a mock subscription
* Created e2e tests for several behaviours
* Completed tests for AI assistant feature
* Began working on final report
  + Created a User Manual for final report

Feedback

* Project looks good
* No questions about project or report
* Remaining tasks is to get documents and presentation ready for final presentation and submission