# Meeting Minutes

# January 14th, 2025

Participants: Everyone 🙂

# Agenda

| Topic | Time |
| --- | --- |
| - Release planning doc meeting time with TA | 15 min |
| - Finalize details, responsibilities, and tools for the release planning documentation | 20 min |
| - Brainstorm User Stories and work on planning doc | Remaining |

Jan 14, 2025

# Project debrief

### Project updates

- Great job with the proposal 🎉 👏 👍 😀

- Github and Jira pages are now up and accessible

  - https://github.com/tm21cy/4P02-Group-10

  - Check email for Jira page

- Release planning document is due this Sunday, Jan 19th

### Meeting Discussions and Updates

- Meet with TA Jan 21st, 9am

- Biweekly meetings with TA starting on Jan 28th at 9:30am

- Completed Release Planning Document

  - Planned sprints and user stories

  - Ruvin and Jacob started posting user stories and deadlines/meetings on Jira

# Next steps

### Action items

- Complete research planning doc

- Finalize Github page layout

- Finish watching tutorials for next week 🙂

### Topics for future discussions

- Discuss and finalize platforms for front-end and back-end development Jan 21, 2025

  - 21st to allow for everyone to do research on platforms if needed

- Come up with groups for front-end and back-end development Jan 21, 2025?

# Weekly Work

| ## Weekly Work |  |  |  |
| --- | --- | --- | --- |
| Person | Task | Date | Completed |
| Ruvin, Jacob | Finish updating Jira page | Jan 18, 2025 | Yes |
| Tyler (?) | Add structure and readme to Github page | Jan 21, 2025 | No |
| Everyone | Finish watching tutorials | Jan 21, 2025 |  |